## Slide 1: Game Development Process
Agung Toto Wibowo
http://gameprogramming.blog.ittelkom.ac.id/blog/
Referensi : Erik Bethke, "Game Development and Production", Wordware Publishing, Inc, 2003

## Slide 2: Game Dev Overview

## Slide 3: Stage 1 Idea
Vision Document : executive summary dari desain game menyangkut semua fitur game sehingga menarik “mereka” dan membuat “mereka” melihat demo permainan dan bergerak maju pada kesepakatan.
Sebagai proposal dokumen ini ditambahkan jadwal, anggaran, CV anggota tim, dan sejarah perusahaan.
Catch the Eye

## Slide 4: Stage 1 Idea
game idea document might contain, for example, the following set of sections:
  Description
  Why create this game?
  Target Audience
  Treatment
  Key Ideas
  (Marketing)
  (Technical Requirements)
Sumber : ludocraft.oulu.fi/edu/pvy/Game_Idea_in_Brief.doc

## Slide 5: Stage 2 : Pre-Production
Requirement Gathering :
  Kreatif/lisensi  star trek,
  fungsional,
  Teknis  shipping, lower system requirement, console
  fiskal,
  temporal requirement.

## Slide 6: Stage 2 : Pre-Production
Design Document  UML
Technical Design

## Slide 7: Stage 3 : Production
Coding
Art Assets : (Sound effect, Voice-over, Music theme, Weapon, Gear, Spell, Character model, Environment model, Animation matrix, AI behaviors, Mission, Cut scene, Physics scripting)
Outsourcing : (tidak semua bisa dikerjakan sendiri)

## Slide 8: Stage 3 : Production
Testing (Alpha/Beta Test)
  first playable  semua unsur utama gameplay secara fungsional dapat dimainkan
  Alpha  suatu titik dimana fitur game lengkap dibangun. Programmer tidak membuat kode, fokus pada membersihkan code base. Group alpha testing (marketing).
  Beta  titik dimana game tidak terdapat bug yang dikenali. Antara alpha dan betha, tim fokus pada pembuatan game yg stabil, memperbaiki crash bug. rencanakan dan lakukan beta test secara bertahap.
Final Release
Bonus Stage :
  Patch / bug fixed

## Slide 9: Job in Game Development
Game Production
  Design Part
  Programming Part
  Art Part
  Audio Part
  Management Part
Quality Assurance
Game Business

## Slide 10: Design Part
Game Designer
  Core Mechanics / Game Play
  Game World
Level Designer
  Maps
  Missions

## Slide 11: Design Part
Game Writer
  Scriptwriter
  Screenplay (Storyboard, Cut-scnene)
  In game text (dialogues, narations)
  Manuals
  Advertisements

## Slide 12: Programming Part
Game Programmer
  Combination design, art, and audio to be a video game software
Specialization
  Graphic programmer
  AI programmer
  Physics programmer
  Audio programmer
  Tools / Middleware programmer

## Slide 13: Programming Part
Skills :
  Mathematics
  Object Oriented Software Design
  Code Documentation
  Debugging

## Slide 14: Art Part
Concept Artist
2D Artist
  Background
  Sprite/Effects
  UI
3D Modeller
  Character
  Environment
Texture artist
Animator
  Motion capture
  Choreograph

## Slide 15: Audio and Management Part
Audio Part
  Voice over
  Sound effect
  Music (BGM, OST)
Management Part
  Game Producer
    Project management
    Buggeting and founding

## Slide 16: Quality Assurance and Business
Quality Assurance
  Tester (Alpha/Beta tester)
    Attentions to details
    Communication skills
    Gaming skills
    Patience
Game Business
  Licensing
  Sales
  Marketing